## Slide 1: RIVER RESOURCES ACTION TEAM BOAT TRIP Upper Mississippi River (Pools 24, 25, and Mel Price) St. Louis District
REGULATING WORKS SEIS UPDATE
October, 2014
Presenter: Jasen Brown, PE, PMP

## Slide 2: FY14 NEPA Activities
Notice of Intent to Supplement the 1976 Regulating Works Environmental Impact Statement (SEIS) on December 20, 2013
Scoping for SEIS held between January, 2014 and April, 2014
  Scoping Report published on April 30, 2014
Site Specific Environmental Assessments (EA’s) produced for all FY 14 Regulating Works Contracts
  Dogtooth Bend Phase 5 / Eliza Point Phase 3 (Signed FONSI)
  Mosenthien Ivory Landing Phase 4 (Signed FONSI)
  Grand Tower Phase 5 (Pending)
    In response to requests made at public hearings, the Corps initiated additional numeric modeling of river engineering designs

## Slide 3: SEIS Timeline
Sep 30, 2015
Public Review
Spring 2016
Final SEIS
Sep 30, 2016

## Slide 4: Litigation
Lawsuit filed on 5/22/14 in Southern District of IL challenging NEPA compliance.
Plaintiffs filed a motion for preliminary injunction on 7/3/14
  Motion is requesting that the Corps stop construction of all new river training structures on the Upper Mississippi River while the lawsuit is pending.
  Hearing scheduled for 10/16/14

## Slide 5: Scoping Comments
Scoping Comments include (but not limited to):
  Comprehensively evaluate impacts of all its navigation activities on fish and wildlife.
    Notice of Intent filed for the SEIS indicated that the Corps will consider all construction and O&M activities.
  Since 1976, structures have been built that were not considered in the EIS.
  Concerns have been raised that further constricting the river with dike fields to minimize dredging in cross-over sections will result in these unique channel habitats being lost.
Notes: Analysis of Existing Habitat
It has been determined through coordination with our environmental partners that two of the most defining attributes of aquatic habitat are velocity and depth.
The structures used to maintain the navigation channel on the MMR are designed in a way to maximize velocity and depth diversity.
The quantification of what habitat is being changed when structures are constructed is difficult due to the complex three dimensional flow and sedimentation patterns. It is also important to have an understanding of habitat availability for different river stages.

## Slide 6: Numeric Analysis of Habitat
The St. Louis District has initiated the development of a 3 dimensional (3D) hydraulic model for the Middle Mississippi River from mile 109.9 to 92.0.
The selected reach was chosen to serve as a proxy reach to gain an understanding of habitat changes over the entire MMR.
Study Reach includes:
  174 Rock Structures
    19 Bendway Weirs
    6 Chevron Dikes
  3 Side Channels
    Crain Chute
    Liberty Chute
    Jones Chute

## Slide 7: Numeric Analysis of Habitat
The model will be calibrated to observed data and will be used to determine velocity values at various depths for three in-bank discharges.
The model will be run for 3 in-bank discharges
  110,000 cfs
  210,000 cfs
  300,000 cfs
The model will help engineers understand habitat changes (velocity and depth) as a result of construction of river training structures.
Notes: - Flowrates were chosen to have flows that were well below the top of the structures, right at the top of the structures, and well over the top of the structures. Discharge data for these flowrates is available for model calibration.

## Slide 8: Larval Fish Sampling
The purpose of this effort is to evaluate larval fish diversity and abundance within the planktonic drift of main channel and main channel border habitats of the Middle Mississippi River. Primary tasks to be performed include:
(1) perform two larval drift transect samples across main channel (MC) and main channel border (MCB) habitats of the at UMR 150.0 and 51.6
(2) prepare a short technical report describing results of the survey. MC and MCB habitats are defined as in the Habitat Needs Assessment for the Upper Mississippi River Technical Report (Corps of Engineers 2000)

## Slide 9: Side Channel Analysis
Since the position of the river within the floodplain is now controlled, opportunity for creation of new side channels is reduced.
Corps personnel have undertaken an analysis of existing side channel habitats that include the following components;
Side Channel Area Analysis
Side Channel Volume Analysis
Side Channel Connectivity Analysis
Area / Volume Analysis
Connectivity
Multibeam Bathymetry